AGILE

INTRODUCTION TO AGILE

Definition:

Agile is a way of developing software in small steps, with continuous feedback, so changes can be made quickly.

Why Agile is Needed (Purpose)

- Customer requirements change frequently

- Faster delivery is expected

- Early feedback reduces project failure

- Better teamwork and transparency

Key Points (Core Concepts)

- Work is divided into small iterations (sprints)

- Customer is involved throughout development

- Frequent testing and feedback

- Focus on working software, not heavy documentation

- Flexible to change

Real-Life Example

Think of building a house room by room:
Instead of completing the entire house at once, you build one room, show it to the owner, take feedback, then build the next room.

Technical Example (Software)

In a shopping app:

- Sprint 1 → Login & Registration

- Sprint 2 → Product listing

- Sprint 3 → Cart & Payment
After each sprint, the customer reviews and suggests changes.

Interview Explanation (How to Say It)

“Agile is a software development approach where work is delivered in small iterations with continuous customer feedback, allowing teams to adapt to changes quickly and deliver high-quality software.”

Common Interview Questions

- What is Agile methodology?

- Why Agile is better than Waterfall?

- What are Agile principles?

- What is an iteration or sprint?

Common Mistakes Freshers Make

- Thinking Agile is only Scrum

- Believing Agile has no planning

- Ignoring documentation completely

- Thinking Agile means no deadlines

One-Line Summary

Agile delivers software incrementally with flexibility, feedback, and faster value.

If you want, next we can do:

- Agile vs Waterfall

- Agile Principles

- Scrum framework

- Roles in Agile (PO, SM, Dev Team)

Just tell the next topic 👍

AGILE MANIFESTO

Definition:

The Agile Manifesto is a set of 4 core values and 12 principles that guide how Agile teams develop software effectively.

Why Agile Manifesto is Needed (Purpose)

- To focus on what really matters in software development

- To reduce delays caused by heavy processes

- To improve customer satisfaction

- To help teams adapt to change easily

Agile Manifesto – 4 Core Values

Agile values individuals on the left, but values the right more

- Individuals and Interactions
→ over processes and tools

- Working Software
→ over comprehensive documentation

- Customer Collaboration
→ over contract negotiation

- Responding to Change
→ over following a plan

Real-Life Example

Instead of writing a long plan and following it blindly, Agile teams:

- Talk directly to people

- Build something usable

- Show it to the customer

- Improve based on feedback

Technical Example (Software)

In a banking app:

- Developers discuss directly with testers

- Deliver login feature early

- Customer reviews and asks for OTP change

- Team adapts without restarting the project

Interview Explanation (How to Say It)

“The Agile Manifesto defines four core values that emphasize people, working software, customer collaboration, and adaptability over rigid processes.”

Common Interview Questions

- What is the Agile Manifesto?

- Name the four Agile values

- Explain ‘Responding to change over following a plan’

- Does Agile ignore documentation?

Common Mistakes Freshers Make

- Saying Agile has no documentation

- Forgetting the word ‘over’ in values

- Thinking Agile means no planning

- Mixing values with principles

One-Line Summary

Agile Manifesto focuses on people, working software, collaboration, and flexibility.

Next good topics for Cognizant training:

- 12 Agile Principles

- Agile vs Waterfall

- Scrum framework

- Scrum roles

Tell the next topic 👍

SCRUM FRAMEWORK

Definition:

Scrum is an Agile framework used to manage and complete complex work by delivering software in short iterations called sprints.

Why Scrum is Needed (Purpose)

- To deliver working software frequently

- To handle changing requirements easily

- To improve team collaboration

- To ensure transparency and continuous improvement

Key Components of Scrum (Big Picture)

Scrum has 3 Roles, 5 Events, and 3 Artifacts.

Scrum Roles

Scrum Roles (Who does what)

- Product Owner (PO)

  - Represents customer/business

  - Maintains Product Backlog

  - Prioritizes requirements

- Scrum Master (SM)

  - Facilitates Scrum process

  - Removes team obstacles

  - Ensures Scrum rules are followed

- Development Team

  - Developers, testers, designers

  - Self-organizing team

  - Delivers working increment

Real-Life Example (Roles)

Think of restaurant:

- PO → Customer deciding menu

- SM → Manager ensuring smooth process

- Dev Team → Chefs cooking food

Scrum Events

Scrum Events (Meetings)

- Sprint

  - Fixed time (1–4 weeks)

- Sprint Planning

  - Decide what to build in the sprint

- Daily Scrum (Stand-up)

  - 15-minute daily meeting

- Sprint Review

  - Demo to stakeholders

- Sprint Retrospective

  - Discuss improvements

Real-Life Example (Events)

Each week:

- Plan tasks

- Daily short sync

- Show completed work

- Improve team process

Scrum Artifacts

Scrum Artifacts (Documents)

- Product Backlog

  - List of all requirements

- Sprint Backlog

  - Tasks selected for sprint

- Increment

  - Working software at sprint end

Technical Example (Software)

In an e-commerce app:

- Product Backlog → Login, Cart, Payment

- Sprint Backlog → Login & Registration

- Increment → Working login module

Interview Explanation (How to Say It)

“Scrum is an Agile framework that works in time-boxed sprints and defines clear roles, events, and artifacts to deliver incremental value.”

Common Interview Questions

- Is Scrum a methodology or framework?

- What are Scrum roles?

- What happens in Daily Scrum?

- What is an increment?

Common Mistakes Freshers Make

- Saying Scrum is a methodology

- Confusing Sprint Review with Retrospective

- Thinking Scrum Master is the team boss

- Assuming sprint duration can change mid-sprint

One-Line Summary

Scrum delivers software in short sprints with clear roles, events, and artifacts.

Next recommended topics:

- Sprint & Sprint Planning

- Scrum roles in detail

- Scrum vs Agile

- JIRA tool in Scrum

Tell the next topic 👍

SPRINT PLANNING

Definition:

Sprint Planning is a Scrum meeting where the team decides what work will be done and how it will be completed in the upcoming sprint.

Why Sprint Planning is Needed (Purpose)

- To clearly understand sprint goals

- To select the right amount of work

- To avoid confusion during the sprint

- To align team and Product Owner expectations

Key Points (Core Concepts)

- Happens at the start of every sprint

- Time-boxed (max 8 hours for a 1-month sprint)

- Entire Scrum team participates

- Focuses on what and how

Two Main Questions Answered

What is done in Sprint Planning?

- What can be delivered?
→ Product Owner explains top backlog items

- How will the work be done?
→ Development team breaks items into tasks

Real-Life Example

Before a college project submission:

- Decide features to complete this week

- Assign tasks among teammates

- Set a clear goal to finish on time

Technical Example (Software)

For a banking app sprint:

- Selected stories: Login, Forgot Password

- Tasks: UI, backend API, validation, testing

- Sprint Goal: Secure user authentication

Interview Explanation (How to Say It)

“Sprint Planning is a Scrum event where the team decides what backlog items to work on and how to complete them within the sprint.”

Common Interview Questions

- Who attends Sprint Planning?

- What are inputs and outputs of Sprint Planning?

- What is a Sprint Goal?

- How long is Sprint Planning?

Common Mistakes Freshers Make

- Thinking only Scrum Master attends

- Over-committing too much work

- Starting sprint without clear sprint goal

- Confusing Sprint Planning with Daily Scrum

One-Line Summary

Sprint Planning sets the sprint goal and defines work before development starts.

Next good topics:

- Daily Scrum (Stand-up)

- Sprint Review vs Retrospective

- Sprint Backlog

- User Stories

Tell the next topic 👍

AGILE USER STORIES

Definition:

A User Story is a short, simple description of a feature written from the user’s point of view.

Why User Stories are Needed (Purpose)

- To understand what the user wants

- To keep requirements simple and clear

- To focus on business value

- To enable better planning and estimation

Standard User Story Format

As a [type of user],
I want [some goal],
So that [some benefit]

Key Points (Core Concepts)

- Written in simple language

- Focuses on user value

- Small enough to complete in one sprint

- Can change based on feedback

Real-Life Example

As a student,
I want online class recordings,
So that I can revise later.

Technical Example (Software)

As a customer,
I want to reset my password,
So that I can regain access to my account.

Acceptance Criteria

Acceptance criteria define when a user story is considered complete.

Example:

- User can enter registered email

- OTP is sent successfully

- Password is updated securely

INVEST Principle (Quality of User Stories)

Good user stories are:

- Independent

- Negotiable

- Valuable

- Estimable

- Small

- Testable

Interview Explanation (How to Say It)

“User stories are lightweight requirements written from the user perspective to describe what the system should do and why.”

Common Interview Questions

- What is a user story?

- What is the user story format?

- What is acceptance criteria?

- What is INVEST principle?

Common Mistakes Freshers Make

- Writing technical tasks instead of user needs

- Missing “So that” (business value)

- Making stories too large

- Confusing user stories with use cases

One-Line Summary

User stories describe features from the user’s viewpoint to deliver real value.

Next suggested topics:

- Acceptance Criteria

- Epics vs User Stories

- Story Points & Estimation

- JIRA User Story creation

Tell the next topic 👍

STORY POINTS

Definition:

Story Points are units used in Agile to estimate the effort required to complete a user story.

Why Story Pointing is Needed (Purpose)

- To estimate work without using time

- To compare story complexity and effort

- To help in sprint planning

- To improve predictability over time

What Story Points Measure

Story points consider:

- Complexity

- Effort

- Risk & uncertainty

👉 Not hours or days.

Fibonacci Scale (Commonly Used)

Typical story point values:
1, 2, 3, 5, 8, 13, 21

(Larger gaps reflect higher uncertainty)

Real-Life Example

Cleaning your room → 1 point
Shifting house → 13 points
Because shifting has more effort, risk, and uncertainty.

Technical Example (Software)

User Story: Reset Password

- UI changes

- Backend logic

- Email/OTP service

- Testing

→ Estimated as 5 story points

How Story Pointing is Done

- Team discusses the story

- Uses Planning Poker

- Agrees on a point value

- Based on past experience

Velocity (Related Concept)

Velocity = Total story points completed in one sprint
Used to plan future sprints.

Interview Explanation (How to Say It)

“Story points are a relative estimation technique used in Agile to measure effort, complexity, and risk of user stories.”

Common Interview Questions

- What are story points?

- Why not estimate in hours?

- What scale is used for story points?

- What is velocity?

Common Mistakes Freshers Make

- Converting story points to hours

- Estimating alone (instead of team discussion)

- Changing points mid-sprint

- Comparing points across different teams

One-Line Summary

Story points help teams estimate effort relatively and plan sprints effectively.

Next good topics:

- Planning Poker

- Velocity

- Sprint Review vs Retrospective

- JIRA Story Estimation

Tell the next topic 👍

AGILE ESTIMATION AND PLANNING

Definition:

Agile Estimation and Planning is the process of predicting effort and planning work in iterations so teams can deliver value regularly and adapt to change.

Why Agile Estimation & Planning is Needed (Purpose)

- To decide how much work can be done in a sprint

- To avoid over-commitment

- To set realistic expectations with stakeholders

- To track progress and improve predictability

Key Characteristics

- Based on relative estimation (not exact time)

- Done continuously, not once

- Team-driven, not manager-driven

- Improves with experience

Agile Estimation Techniques

Common Estimation Techniques

- Story Points – effort-based estimation

- Planning Poker – team consensus method

- T-Shirt Sizes – XS, S, M, L, XL

- Affinity Estimation – grouping similar stories

- Three-Point Estimation – Optimistic, Pessimistic, Most likely

Real-Life Example

Planning a wedding:

- Small tasks (invites) → low estimate

- Big tasks (venue, catering) → high estimate

- Adjust plans as things change

Agile Planning Levels

Levels of Agile Planning

- Product Planning – overall roadmap

- Release Planning – features per release

- Sprint Planning – work for next sprint

- Daily Planning – daily scrum updates

Technical Example (Software)

For an e-commerce app:

- Product roadmap → Login, Catalog, Payment

- Release plan → MVP in 3 months

- Sprint plan → Login + Registration

- Daily plan → Today’s tasks in stand-up

Velocity in Planning

- Velocity = Story points completed per sprint

- Helps forecast future work

- Used only for same team

Interview Explanation (How to Say It)

“Agile estimation and planning use relative sizing and continuous feedback to plan work incrementally and deliver value predictably.”

Common Interview Questions

- What is Agile estimation?

- What techniques are used for estimation?

- What is velocity and how is it used?

- Why Agile planning is continuous?

Common Mistakes Freshers Make

- Treating estimates as commitments

- Converting story points into hours

- Planning everything upfront

- Ignoring past velocity

One-Line Summary

Agile planning is iterative, flexible, and based on relative estimation.

Next recommended topics:

- Planning Poker

- Velocity & Burndown Chart

- Sprint Review vs Retrospective

- JIRA Estimation & Boards

Tell the next topic 👍

AGILE METRICS and REPORTING

Definition:

Agile metrics and reporting are used to measure team progress, performance, and predictability in order to improve delivery, not to judge individuals.

Why Agile Metrics Are Needed (Purpose)

- To track progress and transparency

- To identify bottlenecks early

- To improve future sprint planning

- To give stakeholders clear visibility

Key Rule of Agile Metrics

👉 Metrics are for improvement, not punishment.

Common Agile Metrics

Velocity

- Total story points completed in a sprint

- Used to plan future sprints

Burndown Chart

- Shows remaining work vs time

- Helps track if sprint is on schedule

Burnup Chart

- Shows work completed vs total scope

- Highlights scope changes clearly

Cycle Time

- Time taken to complete a work item

- Shorter cycle time = faster delivery

Lead Time

- Time from request to delivery

- Used to measure customer waiting time

Defect Density

- Number of defects per feature/module

- Helps assess product quality

Cumulative Flow Diagram (CFD)

- Shows work in different states (To-Do, In-Progress, Done)

- Helps detect bottlenecks

Real-Life Example

Food delivery app:

- Velocity → orders completed daily

- Cycle time → order preparation time

- Burndown → daily pending orders

Technical Example (Software)

Sprint of 2 weeks:

- Planned: 30 story points

- Completed: 28 story points

- Velocity: 28

- Burndown shows slight delay mid-sprint

Interview Explanation (How to Say It)

“Agile metrics like velocity and burndown charts help teams measure progress, predict delivery, and continuously improve.”

Common Interview Questions

- What is velocity?

- Difference between burnup and burndown?

- What is cycle time vs lead time?

- Why metrics should not be misused?

Common Mistakes Freshers Make

- Using metrics to compare teams

- Focusing only on velocity

- Ignoring quality metrics

- Treating metrics as targets

One-Line Summary

Agile metrics provide transparency and guide continuous improvement.

Next suggested topics:

- Scrum ceremonies in detail

- Burndown chart explanation

- Agile vs Scrum vs Kanban

- JIRA reports

Tell the next topic 👍

SDLC vs AGILE

Definition:

SDLC (Software Development Life Cycle)
A traditional, step-by-step process for building software where each phase is completed one after another.

Agile
A flexible, iterative approach where software is developed in small increments with continuous feedback.

Why This Comparison Matters (Purpose)

- Interviewers test your concept clarity

- Helps you explain why companies shifted to Agile

- Important for Cognizant training & real projects

SDLC (Traditional Model)

SDLC Phases

- Requirement Analysis

- Design

- Development

- Testing

- Deployment

- Maintenance

Each phase must finish before the next starts.

SDLC Key Characteristics

- Fixed requirements

- Heavy documentation

- Late testing

- Change is costly

- Customer involved mostly at start

Agile Model

Agile Phases (Iterative)

- Plan → Build → Test → Review → Improve

- Done repeatedly in sprints

Agile Key Characteristics

- Changing requirements accepted

- Working software delivered frequently

- Continuous testing

- Regular customer feedback

- Flexible and adaptive

SDLC vs Agile (Quick Comparison)

| Aspect | SDLC | Agile |
| --- | --- | --- |
| Approach | Sequential | Iterative |
| Flexibility | Low | High |
| Customer Involvement | Low | High |
| Testing | After development | Continuous |
| Delivery | End of project | Every sprint |
| Documentation | Heavy | Light |
| Change Handling | Costly | Easy |

Real-Life Example

SDLC:
Planning entire college syllabus at start and not changing it.

Agile:
Studying topic by topic, taking feedback, improving weekly.

Technical Example (Software)

Banking App:

- SDLC → Entire app released after months

- Agile → Login first, then transactions, then analytics

Interview Explanation (How to Say It)

“SDLC is a traditional sequential model, while Agile is an iterative approach that delivers working software frequently and adapts to change.”

Common Interview Questions

- Why Agile over SDLC?

- Can Agile be part of SDLC?

- Which is better and why?

Common Mistakes Freshers Make

- Saying Agile is not part of SDLC

- Saying SDLC is outdated

- Forgetting testing phase differences

- Saying Agile has no documentation

One-Line Summary

SDLC follows a fixed plan; Agile adapts and delivers continuously.

Next suggested topics:

- Waterfall vs Agile

- DevOps vs Agile

- SDLC models

Tell the next topic 👍

SOFTWARE SUPPORT and MAINTENANCE

Definition:

Software support and maintenance is the process of fixing issues, improving performance, and updating software after it is deployed.

Why Software Support & Maintenance is Needed (Purpose)

- To fix bugs and errors

- To adapt software to new environments

- To improve performance and security

- To satisfy user needs continuously

Key Activities in Support & Maintenance

- Bug fixing

- Performance tuning

- Security patches

- Feature enhancements

- User support & troubleshooting

Types of Software Maintenance

Corrective Maintenance

- Fixes defects and bugs

- Example: Login error fix

Adaptive Maintenance

- Changes due to environment updates

- Example: Browser or OS update compatibility

Perfective Maintenance

- Enhances features or performance

- Example: Faster search functionality

Preventive Maintenance

- Prevents future issues

- Example: Code refactoring, cleanup

Real-Life Example

Bike service:

- Fix breakdown → corrective

- New road rules → adaptive

- Better mileage → perfective

- Regular servicing → preventive

Technical Example (Software)

In a production application:

- Bug in payment → corrective

- Server upgrade → adaptive

- UI improvement → perfective

- Code optimization → preventive

Support vs Maintenance

| Aspect | Support | Maintenance |
| --- | --- | --- |
| Focus | User issues | Software improvement |
| Nature | Reactive | Proactive |
| Example | Ticket handling | Code enhancement |

Interview Explanation (How to Say It)

“Software support handles user-reported issues, while maintenance improves and updates the system post-deployment.”

Common Interview Questions

- What is software maintenance?

- Types of maintenance?

- Difference between support and maintenance?

Common Mistakes Freshers Make

- Mixing support and maintenance

- Forgetting preventive maintenance

- Ignoring security updates

- Thinking development ends after deployment

One-Line Summary

Support fixes issues; maintenance improves software continuously.

Next recommended topics:

- Production support lifecycle

- L1, L2, L3 support

- Change management

- Incident vs Problem management

Tell the next topic 👍